Website Design & Development Quotation

Client: Gallery Antique
Prepared by: Katsigazi Norman
Date: 29 September 2025
Quote Reference Number: TD929-2501

1. Project Overview

I will design and develop a custom WordPress art gallery website with WooCommerce integration. The website will serve as a professional digital platform to showcase over 300 artworks, provide information about exhibitions, strengthen your online presence and enable online sales, making it both a digital exhibition platform and an e-commerce solution.

2. Project Scope & Key Features

- Custom WordPress Theme Development (no pre-made templates)

- Responsive Design (optimized for desktop, tablet, and mobile)

- Dynamic Artwork Gallery with filtering (by artist, medium, category, year, etc.)

- High-Resolution Artwork Viewer with zoom feature

- Artwork Management System to handle 300+ pieces efficiently

- CMS Integration for easy updates (content, exhibitions, artworks)

- WooCommerce Integration for online sales (artworks)

- Shopping Cart & Secure Checkout with payment gateway integration (e.g., mobile money, card payments)

- Essential Pages: Home, Gallery, Exhibitions/Events, About, Contact

- Basic SEO Setup (metadata, clean URLs, performance optimization)

- Security & Speed Optimization

- Training for staff to manage content post-launch

3. Development Plan & Timeline

Total Duration: 4 Weeks

- Week 1 — Development Kickoff
Custom WordPress theme setup, homepage, and gallery structure.

- Week 2 — First Review & CMS Integration/WooCommerce Integration
Delivery of first working version with gallery + shop functionality. Client feedback incorporated.

- Week 3 — Content Integration & Testing
Upload artworks/products, optimize images, implement filters, search, cart, and checkout.

- Week 4 — Final Delivery & Launch
SEO, optimization, client training, final approval, and deployment to hosting/server.

4. Investment & Payment Schedule

Total Project Fee: UGX 2,000,000

- 25% (UGX 500,000) — Project Kickoff
Due at signing to begin work.

- 25% (UGX 500,000) — First Review (End of Week 2)
Due upon delivery of first working version for review.

- 50% (UGX 1,000,000) — Final Completion (End of Week 4)
Due upon final approval, launch, and handover.

5. Deliverables

- Fully functional custom WordPress website with integrated WooCommerce

- Artwork gallery with advanced search & filtering

- Responsive design across devices

- CMS & WooCommerce access with training documentation

- 30 days of post-launch support for bug fixes/minor adjustments

6. Assumptions & Exclusions

Assumptions:

- Client provides artwork images, descriptions, and branding assets on time.

- One point of contact from client for approvals & communication.

- A round of revisions per milestone are included.

Exclusions:

- Hosting & domain registration fees

- Premium third-party plugin/API licenses (if required)

- Professional photography, videography, or extensive copywriting

7. Acceptance

To proceed, please sign and return a copy of this quotation.

Client Name: Joe Nixon Ndyanabangi
Signature: ____________________________
Date: _________________________________

Prepared by: Katsigazi Norman
Date: 29 September 2025

Contact Information
nkatsigazi@gmail.com | +256 743768155